# Evaluation: Judgment Hybrid Retrieval and Legal Ontology

Date: 2026-05-22

Verdict: Approve with major restructuring.

## Recommendation

Chairman synthesis: approve with major restructuring. The triad architecture is conceptually correct, but the plan must not proceed directly to full wiki+graph+vector fusion. The first gate must be legal evidence quality: normalized metadata, source spans, paragraph/page anchors, authority and temporal validity, per-accused/per-charge outcomes, closed-schema KG extraction, sensitive-data governance, and a gold evaluation set. Only after the pilot proves reliable extraction and answer grounding should the system build the full legal wiki and fusion reranker.

Recommendation: proceed, but revise the plan to add Phase 0 and narrow the MVP to one offence family. Implement ontology enforcement and assertion schema compatibility before running KG extraction at scale.

## Where The Council Agrees

The triad architecture is conceptually correct: wiki for reviewed synthesis, graph for relationships, vector/lexical for source evidence.

Raw judgment text must remain the independent authority.

The plan is too broad for immediate full implementation.

A Phase 0 gate is required before triad fusion.

The KG extractor must be closed-schema for judgment workspaces.

Legal SME review is a core safety feature, not optional polish.

## Where The Council Clashes

The proponent sees the plan as close to implementation-ready because it extends existing IntelliRAG pipeline surfaces.

The other advisors and peer reviewers argue the retrieval plumbing is not the hard part; legal normalization, evidence fidelity, and authority modeling are the hard part.

## Blind Spots Caught

Temporal validity across IPC/BNS, CrPC/BNSS, Evidence Act/BSA, amendments, and later precedent treatment.

Sensitive-data governance for POCSO and sexual-offence judgments.

Corpus validity cards for pattern answers.

Assertion type schema mismatch between ontology and existing database constraints.

The current KG extractor permits new relationship types, which conflicts with legal ontology discipline.

## Risk Register

| Risk | Severity | Mitigation |

|---|---|---|

| Triad fusion amplifies bad data | Critical | Add Phase 0 evidence contract; raw judgment text must independently support answer claims. |

| Unsupported causal graph edges | Critical | Closed-schema extraction; quote-backed source spans; review status defaults to unreviewed. |

| Authority and temporal validity errors | Critical | Model court hierarchy, bench strength, legal regime, amendment windows, later treatment. |

| POCSO/sexual-offence privacy exposure | Critical | Redaction, role-based access, audit trails, safe citation display, retention/export rules. |

| Multi-accused/multi-charge outcome collapse | High | Per-accused, per-charge, per-section, appeal-posture outcome schema. |

| Generic KG extractor pollutes legal graph | High | Legal few-shots; no arbitrary edge types; assertion schema compatibility tests. |

| Pattern answers overstate corpus validity | High | Corpus cards with denominator, courts, years, OCR failures, missing metadata, selection bias. |

| Plan too broad for MVP | Medium | Pilot one offence family, 100-300 judgments, 5-10 reviewed wiki articles, 25-50 eval questions. |

## First Step

Implement Phase 0 and then ontology enforcement in `kg_extractor.py`; do not start full triad fusion until evidence-contract and extraction-quality gates pass.